THE UNIVERSITY OF ZAMBIA

SCHOOL OF NATURAL AND APPLIED SCIENCES

DEPARTMENT OF COMPUTING AND INFORMATICS

Final Year Project Proposal (Revised Plan)

Academic Year 2026

Project Title:

Tranz-Algo: An Explainable Landed-Cost Inventory Orchestration

System with Margin-Guard Price Suggestion for Import-Dependent SMEs

Student Name: Nixon Shibuchi

Computer Number: 2021437361

Supervisor: Mrs. Leena Kumar

Department: Computing and Informatics

Document Type: Improved Final-Year Project Plan (Core idea preserved; academic depth and uniqueness strengthened)

1. Introduction

International trade remains a major pathway for economic growth, especially for retailers who source goods abroad and sell them locally. In Zambia and similar markets, many small-to-medium enterprises (SMEs) import products in shipment batches, then convert foreign invoices into local selling prices. The difficulty is not only inventory tracking; it is recovering the true cost of each item after currency conversion, shared freight, customs duty, and import VAT have been applied.

The original Tranz-Algo proposal correctly identified this "True Cost" problem: invisible losses caused by inaccurate landed-cost calculation, currency volatility, and uncertain retail pricing. This revised plan preserves that core idea—inventory orchestration, automated landed-cost computation, and algorithmic price suggestion—while strengthening the project as a final-year Computing and Informatics contribution. The upgrade focuses on explainability, dual cost-entry modes (Auto FX vs Already-Local), decision support under exchange-rate drift, multi-method cost allocation comparison, and a measurable evaluation against the spreadsheet practices SMEs already use.

1.1 Motivation and Why a Revised Plan Is Needed

Generic inventory and POS systems exist widely, and many student projects stop at CRUD stock management plus a simple markup formula. Such systems are useful, but they are rarely distinctive and often look like clones of commercial tools. Tranz-Algo becomes a stronger final-year project when it treats landed cost as a transparent, auditable decision process rather than a single hidden calculation, and when it can prove that its recommendations protect profit under real FX movement.

A further practical reality shapes this redesign: many shipping and clearing companies already convert freight and some clearing charges into local currency. A useful system must therefore support both automatic conversion of foreign supplier invoices and direct entry of already-local shipper/agent amounts, instead of assuming one paperwork pattern.

1.2 Problem Statement

Import-dependent retailers still face four tightly linked problems:

Price inaccuracy: Manual apportionment of bulk shipping and tax across items produces inconsistent unit costs and silent margin loss.

Currency volatility: Local prices are set once and rarely revisited when exchange rates move, so yesterday's profitable price becomes today's loss.

Pricing uncertainty: Owners struggle to choose a retail price that covers landed cost, remains competitive, and preserves a safety margin.

Opaque decision support: Existing tools often show a final number without explaining allocation choices, so users cannot trust, audit, or defend the result.

1.3 Research Question

How can an explainable, low-cost software system improve the accuracy and confidence of landed-cost recovery and retail price setting for import-dependent SMEs, compared with manual spreadsheet-based pricing under changing exchange rates and mixed shipper paperwork?

1.4 Project Aim

To develop Tranz-Algo, an intelligent inventory orchestration system that manages shipment-batch inventory, automates and explains landed-cost allocation under dual cost-entry modes (Auto FX and Already-Local), suggests retail prices with configurable safety margins, and guards those margins when exchange rates drift—using only free and open technologies.

1.5 Objectives

The project will:

Design a dual cost-entry engine: Auto FX mode (free real-time/near real-time exchange-rate API with cached "last known good" fallback) and Already-Local mode (accept shipper/agent-converted amounts without forcing API conversion).

Allow mixed paperwork on one batch where needed (e.g., foreign supplier lines + already-local freight/duty from the shipping company), and record the source of each converted amount in the True-Cost Ledger.

Implement a multi-method landed-cost allocator that can distribute bulk shipping and related charges by weight, quantity, or invoice value, and compare outcomes side by side.

Compute landed cost using the core formula adapted to entry mode: Auto FX uses (Foreign Price x Exchange Rate) + Shipping Share + Customs Duty + Import VAT; Already-Local uses user-entered local product, shipping, duty, and VAT amounts, then allocates shared charges to items.

Develop Margin-Guard Price Suggestion that recommends retail price as Landed Cost x (1 + Profit Margin) and monitors post-pricing FX drift against a configurable safety threshold.

Build a shipment-batch inventory module for product registration, stock tracking, batch-level cost history, and inventory reporting.

Produce an explainable True-Cost Ledger for each batch so every suggested price can be traced to inputs, entry mode, allocation method, and rate/paperwork source used.

Create a secure administrative dashboard for shipments, pricing decisions, margin alerts, and financial summaries.

Evaluate the system against a controlled spreadsheet baseline using accuracy, time-to-price, and margin-protection metrics, covering both entry modes.

1.6 Scope of the Project

In Scope:

Dual cost-entry modes: Auto FX (multi-currency conversion with free FX API + cached fallback) and Already-Local (paste shipper/clearing-agent converted totals).

Landed-cost engine with configurable duty/VAT profiles suitable for Zambia-oriented import scenarios (manual rule templates, not paid customs APIs).

Allocation comparator (weight / quantity / value) with user-selected final method.

Optional but first-class Price Suggestion Engine with Margin-Guard alerts.

Inventory management: products, stock levels, shipment batches, and reporting.

Authentication, role-restricted admin access, and calculation audit history.

Prototype evaluation with sample import scenarios and (where available) SME walkthrough feedback.

Out of Scope:

Actual international shipping, courier booking, or logistics execution.

Payment gateway / card processing (cash or external POS remains outside the system).

Fully automated HS-code classification or paid customs brokerage integration.

Marketplace selling storefront for end customers (this is an admin decision-support system).

2. What Makes This Project Unique (Without Changing the Core Idea)

The commercial and academic landscape already contains inventory apps, POS systems, and ERP modules. Tranz-Algo does not attempt to replace SAP, Odoo, or Shopify. Instead, it occupies a narrower and academically clearer niche: explainable landed-cost orchestration for import batches, with dual cost-entry modes that match real SME paperwork, algorithmic price suggestion, and FX margin protection for SMEs who currently rely on spreadsheets.

Differentiating features relative to typical similar projects:

Shipment-batch-first design: Most student inventory systems only track stock. Tranz-Algo makes the shipment invoice the unit of truth and allocates shared costs down to items.

Dual cost-entry modes: Auto FX converts foreign supplier prices via API when needed; Already-Local accepts amounts already converted by shipping/clearing companies—so the system fits real import paperwork instead of forcing one workflow.

Allocation Comparator: Instead of one hidden formula, users can inspect how weight-based vs quantity-based vs value-based allocation changes unit cost and final suggested price.

Margin-Guard: Beyond "Suggested RP = Landed Cost x (1 + PM)", the system re-checks viability when FX moves and warns if the active retail price falls toward or below breakeven.

True-Cost Ledger: Every recommendation stores inputs, entry mode, rate timestamp or paperwork source, allocation method, and intermediate shares—supporting trust, debugging, and academic verification.

Localised cost profiles: Configurable local duty/VAT templates reflect import practice without requiring expensive third-party trade platforms.

Empirical evaluation: Success is measured against a spreadsheet baseline, which turns the project from "another inventory app" into an evaluated decision-support intervention.

Zero paid-licence target: Frankfurter/open FX sources, FastAPI, PostgreSQL (Supabase free tier), and React/Expo keep the entire build within student budgets.

3. Literature Overview (Strengthened Focus)

Prior work shows that digital trading platforms and inventory systems can improve commercial coordination, often using web frameworks and relational databases for users, products, and sales. Supply-chain research also emphasises hybrid forecasting and the sensitivity of margins to logistics and currency effects. What remains under-served for many SMEs is not generic stock control, but mathematically transparent recovery of landed cost and continuous protection of retail margins after prices are set.

Tranz-Algo therefore builds on inventory-management and global-logistics concepts, while contributing a practical software artefact that combines: (i) deterministic landed-cost mathematics, (ii) dual Auto FX / Already-Local entry aligned to real shipping paperwork, (iii) multi-method allocation transparency, and (iv) FX-aware price suggestion. This positions the project between classical MIS inventory modules and decision-support systems for import pricing.

During literature review, the student will specifically contrast Tranz-Algo with: open-source ERP inventory modules, spreadsheet landed-cost templates, and common retail POS systems. The goal is to document functional overlap and then prove uniqueness through explainability, dual-mode cost entry, Margin-Guard behaviour, and evaluation results—not through marketing claims alone.

4. Proposed Methodology

The original proposal used a pure Waterfall model. This revised plan keeps Waterfall's clarity for financial requirements and formula freeze, but adds short verification loops after design and after each major module. In practice: requirements and algorithms are specified first; implementation proceeds module by module; each module is unit-tested before integration. This reduces late discovery of logic errors in cost allocation—the highest academic risk in the project.

4.1 System Architecture

Three-tier architecture: Python FastAPI backend; PostgreSQL database hosted on the Supabase free tier; React (web admin dashboard) as the primary interface for demonstration and evaluation. React Native/Expo remains an optional extension for mobile stock checks, but the graded prototype prioritises a web dashboard because landed-cost explanation, ledgers, and reports are denser on larger screens and faster to validate academically.

4.2 Dual Cost-Entry Modes

In practice, shipping and clearing companies often present freight and some clearing charges already converted into local currency. Supplier product invoices, however, may still be foreign-denominated—or the whole pack of paperwork may already be local. Tranz-Algo therefore supports two explicit entry modes on each shipment batch:

Auto FX mode: The user enters foreign product prices (and optionally foreign freight). The system fetches or caches an exchange rate, converts to local currency, then applies shipping-share allocation, duty, and import VAT according to the selected profiles/method.

Already-Local mode: The user pastes amounts already converted by the shipper, clearing agent, or bank (product total and/or freight/duty/VAT in local currency). The system skips forced API conversion for those fields, records the paperwork source, allocates any shared local charges across items, and continues to price suggestion and the True-Cost Ledger.

Both modes still produce per-item landed cost, suggested retail price, and an auditable ledger. Mode choice is stored with the batch so examiners and users can see exactly how the true cost was obtained. Mixed paperwork is allowed where needed (for example, Auto FX on supplier lines and Already-Local on shipper freight/duty).

4.3 Core Algorithms

Landed Cost (per item):

Auto FX: LandedCost_i = (ForeignPrice_i x ExchangeRate) + ShippingShare_i + Duty_i + ImportVAT_i

Already-Local: LandedCost_i = LocalProductCost_i + ShippingShare_i + Duty_i + ImportVAT_i (where LocalProductCost_i and/or charge totals may come from shipper/agent paperwork; shared charges are still allocated).

Shipping share alternatives (Allocation Comparator):

Weight-based: (weight_i / total_weight) x shipping_invoice

Quantity-based: (qty_i / total_qty) x shipping_invoice

Value-based: (line_value_i / total_line_value) x shipping_invoice

Price Suggestion:

SuggestedRP_i = LandedCost_i x (1 + ProfitMargin)

Margin-Guard check (after rate refresh):

If ActiveRetailPrice_i < RecomputedLandedCost_i x (1 + SafetyMargin), raise a margin-erosion alert for that SKU/batch. In Already-Local batches, Margin-Guard can still run when the user refreshes a reference market rate or records a new comparable batch rate.

4.4 Tools and Technologies (Free-to-Build Stack)

| Layer | Choice | Cost rationale |
| --- | --- | --- |
| Language | Python 3 | Free, strong for numeric logic and APIs |
| Backend | FastAPI + Uvicorn | Free, OpenAPI docs for examiners |
| Database | PostgreSQL via Supabase free tier | No local DB licence cost |
| Frontend | React (Vite) web admin | Free; clear academic demos |
| Optional mobile | React Native / Expo | Free tier; secondary deliverable |
| FX data | Frankfurter.app or equivalent free FX API | Used in Auto FX mode; optional in Already-Local |
| Auth | JWT | Standard, free to implement |
| Testing | pytest + manual scenario packs | Free verification |
| Hosting (demo) | Local/LAN or free-tier hosting | Avoid paid cloud lock-in |
| IDE | VS Code | Free |

4.5 Ethical and Legal Considerations

Data privacy & security: Credentials stored using salted hashing; JWT-protected financial endpoints.

Fair use: No scraping of private competitor catalogues; any market comparison fields are manual user entries.

Decision liability: System advises; the retailer remains responsible for final selling prices and tax declarations.

Transparency: FX and duty figures are decision aids based on user inputs, shipper/agent paperwork, and/or public rate sources—not legal advice. Already-Local mode records the source of converted amounts for auditability.

5. Evaluation Plan (Critical for Final-Year Quality)

A major upgrade over the original proposal is an explicit evaluation design. Without measurement, Tranz-Algo risks being judged as "yet another inventory system." With measurement, it becomes an evidence-backed intervention.

Evaluation methods:

Accuracy study: Prepare 8-12 synthetic but realistic import shipments (mixed weights, currencies, duty rates), covering both Auto FX and Already-Local entry. Compute costs in a controlled Excel baseline and in Tranz-Algo; compare unit landed costs and suggested prices.

Time-to-price study: Measure minutes required for a novice user to go from invoice entry to approved retail prices in spreadsheet vs Tranz-Algo.

Margin-protection test: Simulate FX shocks (+/-3%, +/-7%, +/-12%) after prices are locked; record whether Margin-Guard correctly flags eroded SKUs.

Explainability check: Ask users which allocation method and entry mode they trust and whether the ledger explanation increases confidence (short structured feedback form).

Reliability tests: Unit tests for allocation edge cases (zero weight, single-item batch, mixed units), mode switching/mixed paperwork, and API fallback when FX service is unavailable.

Primary success criteria:

Landed-cost outputs match the verified spreadsheet baseline within rounding tolerance (e.g., <= 0.01 currency units per item for identical inputs) in both entry modes.

Margin-Guard detects all seeded erosion cases in the FX shock suite.

Prototype completes the full path in both modes: authenticate -> register products -> create shipment batch (Auto FX or Already-Local) -> allocate costs -> suggest prices -> view ledger/alerts/report.

6. Expected Outcomes

A working software prototype: secure admin dashboard, dual-mode landed-cost engine, allocation comparator, price suggestion, Margin-Guard alerts, and inventory/batch reporting.

A True-Cost Ledger export (on-screen and/or CSV) suitable for academic demonstration of correctness, including entry mode and paperwork source.

Technical report documenting architecture, algorithms, uniqueness analysis, and evaluation results.

User manual for store administrators.

Test suite and sample scenario pack that future students or SMEs can reuse.

7. Project Timeline

| Phase | Duration | Key focus |
| --- | --- | --- |
| Proposal & revised plan freeze | Weeks 1-2 | Confirm scope, dual modes, uniqueness claims, evaluation metrics |
| Literature review & design | Weeks 3-5 | Compare similar systems; ERD; algorithm pseudocode; wireframes |
| Implementation / development | Weeks 6-10 | Auth, dual-mode entry, FX cache, allocator, suggestion, inventory, ledger, dashboard |
| Midway evaluation | Week 11 | Demo both entry modes + partial UI; supervisor feedback |
| Testing & hardening | Weeks 12-13 | Baseline comparison, FX shock tests, UX fixes |
| Final report writing | Weeks 14-15 | Results, discussion, limitations, uniqueness evidence |
| Final submission & presentation | Week 16 | Prototype + documentation + viva readiness |

8. Risk Analysis

| Risk | Impact | Mitigation |
| --- | --- | --- |
| FX API downtime / rate limits | High | Cache last known good rate; manual rate override; Already-Local mode continues without live FX |
| Data-entry errors by users | High | Validation, required fields, preview of allocation before commit; record paperwork source |
| Logic errors in allocation/tax | Critical | Pair formula review, unit tests, spreadsheet oracle comparisons for both modes |
| Scope creep into full ERP/POS | High | Strict out-of-scope list; shipment-to-price path is the MVP |
| Free-tier database limits | Medium | Keep dataset small; local PostgreSQL fallback if needed |
| Insufficient SME participants | Medium | Use synthetic scenario pack + at least one expert walkthrough |

9. Minimum Viable Product (MVP) vs Stretch Goals

MVP (must ship for a complete final-year prototype):

User auth + admin dashboard

Product & shipment-batch inventory

Dual cost-entry modes (Auto FX with cache/fallback + Already-Local shipper amounts)

At least two allocation methods + landed-cost formula

Price suggestion with configurable margin

True-Cost Ledger for a committed batch (including entry mode/source)

Basic financial/inventory report

Evaluation against spreadsheet baseline for both modes

Stretch goals (only after MVP is stable):

Third allocation method (value-based) fully polished in UI

Margin-Guard scheduled FX re-check with alert centre

CSV import of supplier invoices

Expo mobile companion for stock lookup

Duty/VAT profile presets for common local import categories

10. Conclusion

This revised plan does not abandon Tranz-Algo's original vision. It still targets the True Cost problem for international-to-local retail: inventory orchestration, automated landed-cost calculation, and algorithmic price suggestion. What changes is the academic sharpness: dual Auto FX / Already-Local cost entry that matches real shipping paperwork, explainable multi-method allocation, Margin-Guard under currency drift, an auditable ledger, a free technology stack, and a concrete evaluation design. Those additions keep the project buildable by a final-year student, clearly distinct from generic inventory clones, and better aligned with Computing and Informatics expectations for problem-solving, correctness, and evidence.

11. References

R. S. Pressman and B. R. Maxim, Software Engineering: A Practitioner's Approach, 9th ed. McGraw-Hill, 2020.

B. Lubanovic, Introducing Python: Modern Computing in Simple Packages, 2nd ed. O'Reilly Media, 2019.

J. Mangan and C. Lalwani, Global Logistics and Supply Chain Management. John Wiley & Sons, 2016.

European Central Bank / Frankfurter API documentation (free exchange-rate data based on ECB reference rates).

FastAPI documentation, https://fastapi.tiangolo.com/

Supabase documentation (PostgreSQL free tier), https://supabase.com/docs

Supervisor Approval

Name: ____________________________    Signature: ____________________________    Date: ______________

Appendix A — Original Proposal vs Revised Plan (Summary)

| Aspect | Original proposal | Revised plan |
| --- | --- | --- |
| Core idea | Landed cost + inventory + price suggestion | Preserved |
| Pricing logic | RP = LC x (1 + PM) | Same formula + Margin-Guard FX alerts |
| Cost allocation | Weight or quantity | Comparator across methods + user choice |
| Cost entry / FX | API conversion assumed | Auto FX + Already-Local dual modes |
| Shipper-converted amounts | Not explicitly modelled | Already-Local mode accepts and audits them |
| Transparency | Implied by formula | True-Cost Ledger / audit trail |
| Uniqueness evidence | Mostly descriptive | Explicit contrast + evaluation metrics |
| Methodology | Pure Waterfall | Waterfall with module verification loops |
| Frontend priority | React Native | React web admin first; mobile optional |
| Success definition | Working prototype + docs | Prototype + spreadsheet baseline evaluation |