# Tranz-Algo Collaborative Approach Overview for Phases 2 & 3

- Pair Programming & Peer Review: Both members will work together on critical components (e.g., landed cost formula, price suggestion logic) to ensure shared understanding.

- Rotating Lead Roles: Each member takes primary responsibility for specific deliverables but supports the other, ensuring cross-training.

- Shared Documentation: All design decisions, API contracts, and logic specifications are co-authored and reviewed.

# Phase 2: Literature Review & Design (Weeks 3–5)

| Task | Lead | Collaborative Activity |
| --- | --- | --- |
| Literature Review | Musonda | Both gather and review papers on landed cost calculation, algorithmic pricing, and inventory systems. Musonda synthesizes findings; Nixon reviews and adds insights on real-time API integration and supply chain forecasting. |
| System Architecture Design | Nixon | Nixon drafts the three-tier architecture (FastAPI, Supabase, React Native). Musonda reviews and co-defines API endpoints and database schema. |
| Database Schema Design | Musonda | Musonda creates initial ER diagrams for products, shipments, inventory batches, and users. Nixon validates against backend requirements and suggests optimizations. |
| Algorithm Design (Landed Cost & Price Suggestion) | Both | Pair design of the landed cost formula and price suggestion logic. Document edge cases (e.g., zero-weight items, bulk shipping allocation). |
| UI/UX Wireframes | Nixon | Nixon creates wireframes for admin dashboard and inventory views. Musonda provides feedback on usability and mobile responsiveness. |
| Technology Stack Finalization | Both | Jointly finalize FastAPI vs. Django, Supabase configuration, and React Native libraries for state management and API calls. |

### Deliverables:

- Co-authored literature summary

- Finalized system architecture diagram

- Database schema (SQL)

- Algorithm pseudocode for landed cost & price suggestion

- Wireframes for key screens

# Phase 3: Implementation / Initial Development (Weeks 6–10)

| Component | Lead | Collaborative Activity |
| --- | --- | --- |
| Backend: FastAPI Setup & Authentication | Nixon | Nixon sets up FastAPI project structure, JWT authentication, and user roles. Musonda implements middleware and tests endpoints. |
| Backend: Landed Cost Engine | Both | Pair program the core landed cost logic. Musonda focuses on weight-based shipping allocation; Nixon handles customs/import VAT calculations. |
| Backend: Exchange Rate API Integration | Nixon | Nixon integrates real-time API (e.g., OpenExchangeRates) with caching. Musonda writes unit tests for fallback (last known rate) behavior. |
| Backend: Price Suggestion Module | Musonda | Musonda implements the suggestion algorithm (RP = Landed Cost × (1 + PM)). Nixon adds configurable profit margins and validation. |
| Backend: Inventory Management Module | Musonda | Musonda builds CRUD for products, stock levels, and shipment batches. Nixon adds batch-based cost allocation and stock adjustment logic. |
| Frontend: Admin Dashboard (React Native) | Nixon | Nixon sets up React Native navigation, forms for product/shipment management. Musonda implements dashboard charts (stock levels, profit summary). |
| Frontend: Price Suggestion UI | Musonda | Musonda creates UI to display suggested retail price with margin slider. Nixon integrates with backend API and adds user feedback (e.g., warnings if price < breakeven). |
| Integration & Testing | Both | Jointly test end-to-end flows: add product → import shipment → view landed cost → get price suggestion. Write unit tests for core logic. |

### Deliverables:

- Functional backend with authenticated APIs

- Landed cost and price suggestion engines

- Basic admin dashboard (web/mobile)

- Unit tests for critical algorithms

- API documentation (e.g., Swagger)

# Learning Outcomes for Both Members

| Skill Area | Nixon | Musonda |
| --- | --- | --- |
| Backend (Python/FastAPI) | Leads authentication, API integration | Leads pricing logic, inventory modules |
| Frontend (React Native) | Leads dashboard structure, navigation | Leads UI for price suggestion, charts |
| Algorithms & Logic | Works on landed cost & caching | Works on allocation & profit margin logic |
| Database (PostgreSQL) | Collaborates on schema design | Leads schema refinement & queries |
| Testing & Documentation | Writes unit tests for APIs | Writes unit tests for algorithms |

# Collaboration Tools

- GitHub: Feature branches, pull requests with mandatory review by the non-lead.

- Daily Standups: 15-minute sync to unblock and align.